CloudPulse AI

Cloud Governance, Cost & Compliance Platform for AWS

Plan and Tech Stack Guide — v2.0, as built

October 2026  •  One maintainer with Claude Code  •  Six specs, 481 tasks  •  Serverless on AWS

# Contents

# 1. Executive Summary

CloudPulse AI is a multi-account AWS governance platform that discovers resources, enforces tag compliance, attributes ownership, notifies and escalates, and surfaces cost and utilization insights — with an AI layer on Amazon Bedrock AgentCore that explains and suggests but never acts. Every table carries a tenant_id and every cross-account role is assumed with a platform-generated ExternalId, so a multi-tenant future is a configuration change rather than a rewrite.

How it was delivered. The v1.0 plan's three releases and four-person team gave way to a solo, spec-first build: one maintainer working with Claude Code under GitHub Spec Kit, six feature specs taken in dependency order — platform foundation, onboarding and discovery, tag compliance and ownership, governance dashboard, cost, utilization and notifications, agentic insights — with every requirement tiered P1 (demo-critical) or P2 (stretch). All six are implemented: 481 tasks merged through 149 pull requests, each behind green CI.

Serverless was the right call, with the two corrections v1.0 made. Step Functions runs scans as one unit of work per account and region, so no unit nears Lambda's 15-minute limit, and Aurora Serverless v2 PostgreSQL is the store because every screen is a relational query. Everything else is serverless: API Gateway, Lambda, EventBridge Scheduler, SQS, S3, Cognito, SES and Bedrock AgentCore.

# 2. Decisions — As Built

Every open item in the original draft became a decision in v1.0. This table records where each one landed in the built system, and why it changed where it did.

| # | Open item | Decision (as built) | Why / what changed |
| --- | --- | --- | --- |
| D1 | Account access | Two modes, roles only. Same-account: CloudPulse scans its own account with its own read-only roles. Cross-account: the target deploys cloudpulse-scanner via CloudFormation, assumed with a platform-generated ExternalId. | Zero stored credentials; access keys rejected. The same-account grants were found missing in the live run and fixed (spec 002 T063). |
| D2 | MCP configuration | Not in the runtime path. Scanning is deterministic boto3 in Lambdas; agents reach data only through the platform API's read-only, allowlisted GETs. | Deterministic scans must not depend on an LLM loop. |
| D3 | Discovery mechanism | Tagging API sweep plus Cloud Control, enriched for 10 types (EC2, EBS, EIP, S3, RDS, Lambda, EKS, DynamoDB, ELBv2, IAM role), driven by coverage-as-data. | A type is added by editing a JSON file. A failed describe now degrades one resource, never its region (spec 002 T065). |
| D4 | CloudTrail threshold | 90-day LookupEvents of write events, filtered server-side, with adaptive retries; creator if human, then a fallback chain, else unattributed. | Unfiltered sweeps throttled out on a real account (spec 003 T046). |
| D5 | Inventory storage | Raw snapshots in versioned S3; current state and history in Aurora PostgreSQL. | Unchanged from v1.0. |
| D6 | Budget ownership | Budgets per SDA, auto-created inside CloudPulse; spend over budget opens an overrun finding in the same workbench. | The AWS Budgets service is not used: budgets stay data, beside the rest of governance. |
| D7 | Compliance rules | Rules as data, five seeded; findings lifecycle; compliance score per account and SDA. | Unchanged from v1.0. |
| D8 | Notification cadence | SES email on day 0, 2 and 4, then an escalation flag. No dashboard bell. | The in-app bell and feed were cut from scope. |
| D9 | Remediation | Out of scope by decision. No write role exists; the AI suggests, people act. | Trust is the product — one wrong change kills adoption. |
| D10 | Frontend | Angular 18 (standalone, signals), Angular Material, S3 + CloudFront (OAC); API client generated from OpenAPI. | CI fails on any drift between the contract and the client. |
| D11 | GenAI scope | Bedrock AgentCore Runtime with Amazon Nova 2 Lite: daily digest and per-finding suggester; advisor, forecasts and rightsizing are deterministic. Every output passes a grounding validator. | Classic Bedrock Agents went into maintenance mode, and Anthropic models needed a Marketplace payment this account cannot make. NL Q&A and narratives are out of scope. |
| D12 | IaC + CI/CD | Terraform 1.15.8 (11 modules) and GitHub Actions with OIDC; 16 required PR checks, including a recorded Claude constitution review. | No long-lived keys anywhere. |
| D13 | Multi-cloud readiness | A provider-agnostic Connector protocol and normalized resource model; AWS only. SDK code is confined to connectors/ by a CI gate. | Interface now, Azure later. |
| D14 | Regions | Deploy in us-east-1; each account carries its scan-region list; fan-out per (account × region). | Unchanged from v1.0. |
| D15 | Owner email resolution | Owner tag if it is an email → identity pattern → admin override table. | Unchanged from v1.0. |
| D16 | SDA registry | First-class SDAs; resources attach through tags; unmatched resources land in a “No SDA” triage view. | Unchanged from v1.0. |
| D17 | Environments | One environment (dev), deployed for a working session with an opt-in NAT egress switch, then torn down. No deletion protection. | A few cents an hour when up, zero when down. A prod root module remains, unused. |

# 3. Solution Architecture (Serverless on AWS)

The platform deploys inside one AWS account and scans it (same-account mode), plus any account that deploys the scanner role (cross-account mode). The Architecture deck has the diagrams; this section is the narrative.

## 3.1 Components

| Layer | AWS services | Purpose |
| --- | --- | --- |
| Frontend | S3 + CloudFront (OAC), Angular 18 | Dashboard: overview and digest, inventory, findings, scan operations, accounts, SDAs, cost, utilization, IAM hygiene, forecasts, rightsizing, coverage proposals. |
| Identity | Amazon Cognito | Hosted UI with PKCE; three groups (admins, operators, viewers); a Lambda authorizer derives the role on every request. |
| API | API Gateway (HTTP API) + FastAPI on Lambda (Mangum) | One API Lambda; uniform error envelope; correlation IDs; OpenAPI is the binding contract. |
| Scan orchestration | EventBridge Scheduler + Step Functions + scan worker | Daily at 06:00 UTC and on demand; one unit of work per account × region. |
| Governance workers | SQS (with DLQs) + Lambda | Compliance validation and ownership attribution after every scan. |
| Scheduled workers | EventBridge Scheduler + Lambda | Cost ingestion, notifications, IAM hygiene, metrics, coverage advisor, digest and suggester. |
| Data | Aurora Serverless v2 PostgreSQL + S3 | Governance store (26 tables, 17 additive migrations); raw scan snapshots. |
| AI | Bedrock AgentCore Runtime + Nova 2 Lite + Guardrail | One runtime hosts every capability; read-only allowlisted tools; grounding before display. |
| Notifications | Amazon SES | Owner email cadence; needs a verified sender. |
| Network | VPC, private subnets, S3 + Secrets Manager endpoints, optional NAT | Egress is opt-in per deploy (enable_egress) for live sessions. |
| Ops | CloudWatch Logs, Secrets Manager, KMS | Structured logs, credentials, encryption at rest; dashboards and alarms optional (P2). |

## 3.2 Scan flow (the core loop)

- EventBridge Scheduler starts the daily scan at 06:00 UTC, or an admin or operator triggers one from Scan operations.

- Step Functions runs one unit of work per (account, region) for every verified account.

- The scan worker uses its own read-only role (same-account) or assumes cloudpulse-scanner with the ExternalId (cross-account), sweeps the Tagging API and Cloud Control, enriches 10 resource types, and writes a raw snapshot to S3.

- It upserts resources into Aurora and diffs against the previous scan — added, changed, deleted — never over-deleting on a partial scan.

- SQS hands the finished scan to the compliance worker (rules → findings → score) and the ownership worker (CloudTrail → owner).

- Scan history and deltas appear on Scan operations; the next notification, digest and suggester runs pick up the new findings.

## 3.3 Why not containers / ECS / EKS?

At this scale — tens of accounts, daily scans — the workload runs minutes per day. Lambda and Step Functions cost cents per run and remove patching, scaling and cluster operations, which a solo maintainer cannot afford. AgentCore Runtime hosts the agent from a code zip, with no container or ECR either. Revisit Fargate only if one scan unit ever needs more than 15 minutes.

## 3.4 Security model

- No stored credentials: IAM roles only; cross-account access is STS AssumeRole with a platform-generated ExternalId; CI/CD authenticates through GitHub OIDC; RDS manages and rotates the database password.

- Read-only scanning: the scanner role and the platform's same-account roles carry an explicit Describe/Get/List list; a unit test fails the build if a write action appears or an enricher's call is not granted.

- Least privilege: one IAM role per function; Aurora in private subnets; tenant-scoped database sessions that fail closed; roles derived from group claims on every request, never stored.

- Agents cannot act: the AI reaches data only through allowlisted read-only API calls, holds no credentials, and every output passes a deterministic grounding check before display.

- Auditability: an append-only, permanent audit log, plus the immutable S3 snapshot trail.

# 4. Tech Stack Guide

## 4.1 Backend (Python)

| Choice | Version/notes |
| --- | --- |
| Python | 3.12 on Lambda, arm64 (Graviton) |
| FastAPI + Mangum | One API Lambda; the OpenAPI document is generated and binding |
| Pydantic v2 | Request and response models; the normalized resource model |
| boto3 | AWS SDK, confined to backend/connectors/ by a CI gate |
| SQLAlchemy 2 + Alembic + psycopg 3 | ORM and 17 additive migrations, applied by an in-VPC migrate Lambda |
| AWS Lambda Powertools | Structured logging and tracing |
| pytest + moto + Testcontainers + LocalStack | 656 unit tests (AWS mocked) and 475 integration tests on a real PostgreSQL |
| Ruff + mypy | Lint, format and strict typing gates in CI |

## 4.2 Frontend (Angular)

| Choice | Version/notes |
| --- | --- |
| Angular | 18, standalone components, signals, built-in control flow |
| Angular Material | Tables, forms, navigation |
| Generated API client | typescript-angular from openapi.generated.yaml; CI fails on drift |
| Authentication | Cognito hosted UI → Authorization Code + PKCE → token interceptor |
| Hosting and tests | S3 + CloudFront (OAC); Playwright e2e per role with axe accessibility checks |

## 4.3 AI (Amazon Bedrock AgentCore)

Bedrock keeps data inside the AWS boundary. One AgentCore Runtime hosts the agent from a code zip; a hand-written Converse tool loop selects each capability's prompt, definition and tool allowlist. The model is Amazon Nova 2 Lite through the global inference profile, with a Bedrock Guardrail on every call.

- Insight digest (daily, 09:00 UTC): the platform selects and computes the top findings and figures; the model explains them; the grounding validator checks every ARN and figure before the digest is stored.

- Remediation suggester (daily, 10:00 UTC): one suggestion and blast-radius note per open finding, item-wise under a token cap; a truncated or unparseable reply is charged, skipped and retried on the next run.

- Coverage advisor, forecasts, rightsizing: deterministic — the advisor finds coverage gaps without a model call; forecasts are least-squares with a backtest; rightsizing is low-and-steady CPU against class data.

- Cost control and evaluation: a per-run token cap; the prompt and definition behind every run are content-hashed onto it; 16 recorded eval cases run against the grounding validator on every pull request.

## 4.4 Data model (core tables)

tenant, app_user, audit_event, deployment — identity, the permanent audit log, deploy history

cloud_account, scan, resource — onboarded accounts, scan runs, the inventory with lifecycle and enrichment detail

rule, finding, finding_remediation_suggestion — rules as data, the findings lifecycle, AI or admin suggestions

sda, resource_owner, owner_identity_override — the SDA registry and ownership attribution

spend_record, budget, notification, iam_hygiene_flag — spend, budgets, the email cadence, IAM hygiene

agent_run, insight_digest, grounding_rejection — every AI run, its digest, and every rejected output

coverage_proposal, coverage_advisory_gap, resource_metric, forecast, rightsizing_recommendation — P2 insights

# 5. How It Was Delivered

Blunt note, kept from v1.0: scope discipline is what made delivery possible. P1 was frozen at plan approval, everything else entered as P2, and items that did not fit were descoped rather than half-built.

## P1 — the demo path

- Platform foundation: Terraform, CI/CD with OIDC, Cognito with three roles, the API skeleton, the audit log.

- Onboarding and discovery: same-account and cross-account registration, whole-account scans, diffing, snapshots.

- Tag compliance and ownership: rules as data, findings, compliance score, CloudTrail creator attribution.

- Governance dashboard: overview, inventory explorer, findings workbench, scan operations.

- Cost view and owner email: daily spend ingestion and the day-0/2/4 cadence.

- AI digest and remediation suggestions, grounded before display.

## P2 — stretch, delivered

- Extra enrichers (EKS, DynamoDB, ELBv2, IAM role), SDA administration, the ownership fallback chain and email resolution.

- Budgets with overrun findings, utilization, IAM hygiene.

- Metrics, forecasts with backtests, rightsizing, and the coverage advisor.

## Out of scope by decision

- An auto-remediation engine, and any write role in a scanned account.

- The in-app notification bell and feed.

- A natural-language Q&A copilot, and narratives beside charts (spec 006 User Story 7, descoped).

- A separate prod environment — dev is the one environment.

## 5.1 Risks — how they played out

| Risk | Impact | What happened |
| --- | --- | --- |
| Schedule slip | Credibility of the plan | Six specs pipelined in order; P2 never blocked P1; 481 of 481 tasks closed. |
| CloudTrail attribution quality | Ownership underwhelms | 18 of 87 resources attributed on the live account — creation events exist for 90 days only; the fallback chain and override table cover the rest. |
| API throttling during scans | Slow or failed scans | Real: the CloudTrail sweeps throttled out live, fixed with server-side filtering and adaptive retries (T046). |
| Aurora cost | Budget | 0.5–2 ACU in dev, and dev torn down between sessions. |
| A wrong change to a customer account | Trust | Removed by design: no write role exists; the AI suggests and people act. |